## Slide 1: Development Cycle Workflow

## Slide 2: Topics Covered
Development Process Workflow
Patch Release Workflow
Support Issues Workflow
Internal Defects Workflow (Found by QA Team)
Release Planning Committee
Roles and Resources
Release Plan Details
Retrospection Meetings and KPIs
Audit Checklist
confidential and for internal use only

## Slide 3: AMANDA Development Process Framework
confidential and for internal use only
Plan
Analysis
Design
Development
Testing
Release
Agile Iterative approach and Lean Methodology adopted.
Prepare the Priority List (
Define the Scope of the Release (features, bugs)
Analyze Business Requirements
Prepare Test Plan
Prepare Technical Design
Perform Impact Analysis
Build and perform Unit Test
Verify and ensure Stability
Document, Release and Support
Scope
Analysis
Architect/Plan
Build/Test
Verify/Stabilize
Document/Release
Customer input and business requirements
Work together until feature is complete
QA
UAT (Done by Support)
Development
Development

## Slide 4: Planning and Prioritization Phase
confidential and for internal use only
Planning
Key Activities
Define Scope
Prioritize release content
Release Kick-off meeting
Key Artifacts
Prioritized list of Business requirements
Draft Release Plan
Completion of the previous release cycle
Prioritized List

## Slide 5: Analysis Phase
confidential and for internal use only
Planning
Key Activities
Requirement Analysis and Review
Test planning preparation
High Level Estimation
Key Artifacts
Requirement Document
Approach Document
Draft QA Test Plan
Planning Complete
Analysis Complete
Analysis
Requirements Review and Test Planning

## Slide 6: Analysis Phase – Workflow
confidential and for internal use only

## Slide 7: Design Phase
confidential and for internal use only
Planning
Key Activities
Design Analysis and Review
Impact Analysis/Root Cause Analysis
Test Planning Completion and review
Detail level Estimation
Test Cases preparation
Key Artifacts
Impact Analysis/Root Cause Analysis
Estimates
Completed QA Test Plan
Final Release Plan
Draft Test Cases
Analysis Complete
Design Complete
Design
Technical Design Complete

## Slide 8: Design Phase – Workflow (Analysis)
confidential and for internal use only
Planning
Design

## Slide 9: Design Phase – Workflow (Estimation)
confidential and for internal use only
Design

## Slide 10: Development Phase
confidential and for internal use only
Planning
Key Activities
Coding and Code Review
Unit Testing
Demos
Test Cases Creation
Key Artifacts
Functional Code
Documentation
Deployment/Release Notes
Code Review Comments
Draft Test Cases
Design Complete
Internal Release
Development
Daily Integration Builds

## Slide 11: Development Phase – Workflow
confidential and for internal use only

## Slide 12: Testing Phase
confidential and for internal use only
Planning
Development Complete
(UAT/Support Signoff) Regression Testing Complete
Testing
Key Activities
Sanity Testing
System Testing
(Functional and Integration)
Regression Testing
User (Support) Acceptance Testing (UAT)
Key Artifacts
Test Data; Test Plan; Test Cases
Automated test scripts
Test Reports
Bug and Status Email
Automation Testing
Quality of AMANDA is ensured with continuous regression testing.
Automation suite will cover the major functional flows of the various modules
Scripts will be executed during the entire release cycle to ensure the stability and identify issues.
* In AMANDA 6 we use QTP and in AMANDA 7 we will be using Selenium
QA Signoff
A
B
C
D
E
A – Internal Release(s)
B – UAT Feature(s) Testing Complete
C – dB Freeze
D – Code Freeze
E – Customer Notification
Performance Testing
Web Content Accessibility Testing (WCAG)
Security Testing
Daily Builds
A
A
A
A
B
B
B
B
B

## Slide 13: Release Planning Committee
confidential and for internal use only
Release Planning Committee:
Anthony Duong – UAT Issues
Subhash Pandey – Support
Nandini Ganguly – Process/ Product Mgmt.
Sangeet Cherry – UX Advisor
Alan Borris – FOIA Vertical
Prashanjit Choudhury (PC) – Courts Vertical
Hong Dinh – Property Tax Vertical
Sam Kumar – Customer Projects POC
India Team (PM/Dev. Lead/ QA Lead)
Release Plan/Scope Owner: Subhash Pandey
Note: Same Team will be involved in Retrospection meetings.
Other Ownership:
Anthony Duong – Environment & Quality
Bhuvaneswari Vanarajan – Process

## Slide 14: Key Roles and Resource information
confidential and for internal use only
 | Delhi | Aspire | ESS | UAT
Project Manager | Neha Gupta, Dharmendra Kumar | Rajesh Paneerselvam | Harekrushna Rath | Anthony Duong, Prashanjit Choudhury, Alan Borris Hong Dinh
Dev. Lead(s) – Tier – 3 (Architect Level) | Santosh Kumar, Ganesh Surisetty | Rajesh Paneerselvam | Antaryami Sahoo | 
Dev. Lead(s) – Tier – 2 (Senior Level) | Sailendu Mishra, Poonam Singh, Pooja Solanki | Rajesh Paneerselvam, Thirumurugan Pandian, | Nirmal Mandhata, Nibedita Swain, | 
Dev. Leads – Tier – 1 (Beginners) | Medha Kumari, Jagannath Bahera, Ashwani Kumar | Chandra Narayanan, Ilakkia Keerthana | Anjanamai Pallai, Rasmita Nayak | 
QA Lead(s) | Prasunjit Bir, Bhuvaneswari Vanarajan | Mathivanan Chellaiah, Mani Bala | Jyotirmaya Das | Sonali Mishra, Aparna Hariharan, George Der
Product Manager | Nandini Ganguly Alan Borris (FOIA) Prashanjit Choudhury (JEMS) | Nandini Ganguly Alan Borris (FOIA) Prashanjit Choudhury (JEMS) | Nandini Ganguly Alan Borris (FOIA) Prashanjit Choudhury (JEMS) | Nandini Ganguly

## Slide 15: Release Types
Feature Release
It is a planned release that introduces new functionality, as well as quality improvements.
Patch Release
It is a critical fix that needs planning and must be scheduled. The patches are planned based on Customer demand.
Hot Fix
It is an unplanned and urgent solution (fix) that must be scheduled and implemented immediately.
There are three types of AMANDA releases:
confidential and for internal use only

## Slide 16: Release Plan
confidential and for internal use only
Release plan is based on below four gates
QA Release
UAT Release
Internal Release
External Release
** The 4 stages is a new process that is introduced in July 2017 to get buy in from Professional Services and Sales Team.
** Currently External Release along with the Documentation is given to customers after UAT is completed by North American Support Team. This is so that we do not delay the release for the customer due to the unavailability of the PS/Sales team members to test and provide feedback.

## Slide 17: Release Plan - Activities
confidential and for internal use only
Below are the important Activities done by Release planning Committee and coordinated by the Release Plan Owner
  Create and Finalize the Release plan
  Maintain Release plan - It is based on the following types of Tasks.
    Internal issues by QA
    UAT Defects
    Support Issues
    Product Management initiated based on Roadmap
    PM initiated Beta Customer reported issues
  Tracking Release plan – Project Wall will be used to track the release plan.
  Retrospection Meetings

## Slide 18: Release Plan - Key facts
confidential and for internal use only
Major Releases will have higher volume compared to Minor and Patch release.
Project Wall – For all releases to track the progress.
Project Wall has the below details
  Task Type
  iTrack Id
  Module
  Sub Module
  Status
  Severity
  Assigned to
  Planned and Actual QA Date
  Planned and Actual UAT Date (Release Date)

## Slide 19: Release Plan - Key facts
confidential and for internal use only
Project wall will be Key document in Status meeting.
Development team & QA Team will prepare their own Status report (Daily/Weekly).
India Development team (Development and QA ) progress will be tracked against project wall.
We have some important Dates during our Release cycle. They are,
  DCUT Date (Expected Delivery Date to QA) - Development Cut off date is Cut off Date to Complete all Development for the scope listed for that release. As Development is completed it moves to QA for testing
  UAT Delivery Date ( Expected Delivery Date to UAT) – Cut off date to complete all QA Testing for the scope listed for that release. Once testing is completed it moves to UAT. We have UAT Delivery date for all iTrack task – This date is updated based on the Dev and QA team Estimation.
UAT Delivery Date
DCUT Date
Development
QA UAT
Development Phase
Testing Phase
** Development, QA and UAT team to work together until the feature is complete.

## Slide 20: Release plan
confidential and for internal use only

## Slide 21: Release plan
confidential and for internal use only

## Slide 22: Release specific SVN Branching
confidential and for internal use only
The development for the current release always takes place on trunk.
All the development teams work on the trunk and the codes are committed (after code review).
Once all the final UAT passes all tickets for the release, a new branch is created and named as per the naming convention.
The DB scripts and codes are frozen before a few days from release.
All previous branches corresponding to previous releases are supported and the subsequent minor & patch releases are done from them.
In order to ensure stability of the branch regression testing is carried out by the internal QA (of dev teams) followed by UAT (as mentioned in Support ticket process).
All SVN branch are synced to automated build process .

## Slide 23: Release specific SVN Branching
confidential and for internal use only
Here N.1.1.0 & N.1.2.0 denotes the branches where
N.0.0.0- Major Release (New SVN branch is created)
N.1.0.0- Next major release (New SVN branch is created)
N.1.1.0- Next minor release (New SVN branch is created)
N.1.1.1- Patch releases (New SVN branch is not created and the release is given from the previous minor branch):

## Slide 24: Retrospective Meetings
confidential and for internal use only
Retrospective – A Special meeting (s) at the end of production release to look back and examine the way we work, analyze and identify the improvement plan to deliver better product in future release.
Team: Release Planning Committee
Inputs of Retrospective Meeting:
Project Dashboard is the input of Retrospective meeting. Project Dashboard will have inputs from following Reports and Results.
  Burndown and Burn up Charts created by various departments
  Metrics Calculated
  Root Cause Reports
  Audit and Review Results

## Slide 25: Retrospective Meetings
confidential and for internal use only
Activities :
Collect all the required data before Meeting (upcoming slides will have detailed information)
Discuss - What Went Well
Discuss – What is not going Well
Discuss – Improvement plans
Set Priorities to improvement plan
Assign Responsibilities
Close the meeting

## Slide 26: Retrospective Meetings – Burn up Charts
confidential and for internal use only
BurnupChart – Development team - It will be created using the Total Number of tasks planned and Completed tasks per week(Closed). This gives an actual forecast of progress of release items.
Chart: Burnup for Release N.0.0.0
| Oct WK1 | Oct WK2 | Oct WK3 | Oct WK4 | Oct WK5 | Nov WK1 | Nov WK2 | Nov WK3 | Nov WK4 | Dec WK1 | Dec WK2 | Dec WK3
Total Tickets | 60 | 58 | 62 | 62 | 70 | 70 | 75 | 80 | 75 | 77 | 80 | 80
Completed | 4 | 8 | 12 | 18 | 25 | 32 | 40 | 45 | 53 | 58 | 62 | 68

## Slide 27: Retrospective Meetings – Burn up Charts
confidential and for internal use only
Burn up Chart – QA - It will be created using the Execution Percentage and Pass Percentage. This gives an actual forecast of Project Health.
Chart: Percentage %
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10
Execution % | 5 | 10 | 12 | 15 | 20 | 22 | 22 | 50 | 68 | 70
Pass % | 90 | 100 | 100 | 80 | 81 | 80 | 85 | 88 | 75 | 80

## Slide 28: Retrospective Meetings
confidential and for internal use only
Effort Variation
  Is used to calculate the deviation of the actual effort expended as against the Estimated effort.
  This metric is the difference between Estimated and Actual effort as compared against the Estimated Effort.
  Input Parameters :
    Actual Effort
    Estimated Effort
  Formula :
  Effort Variation in % = ((Actual Effort - Estimated Effort)/ (Estimated Effort) )*100

## Slide 29: Retrospective Meetings – KPI Metrics
confidential and for internal use only
Test Effectiveness
  The objective of this metrics is to determine the testing efficiency. .
  This metrics shows the efficiency of removing defects by internal Testing before delivering to UAT/customer.
  Input Parameters :
    Total Number of Valid Defects Found by Testing Team
    Total Number of Valid Defects Found by UAT/Customer
  Formula :
  Over all Valid Defect = Total Number of Defect Found by testing team + Total number of Valid Defect found by UAT/Customer
  Test Effectiveness % = (Total Number of Valid Defects Found by Testing Team / Overall Valid Defect) * 100

## Slide 30: Retrospective Meetings – KPI Metrics
confidential and for internal use only
Test Execution Coverage
  This metrics is useful to measure the number of test cases executed against the plan .
  Input Parameters :
    Total Number of Testcases planned to execute
    Total Number of Testcases actually executed
  Formula :
  Test Execution Coverage in % = (Total Number of Testcases actually executed
  /Total Number of Testcases planned to execute) * 100

## Slide 31: Retrospective Meetings – KPI Metrics
confidential and for internal use only
Error Discovery Rate
  It is defined as ratio of defects per test cases .
  The aim of this metrics is to determine the effectiveness of the test cases.
  Input Parameters :
    Total Number of Defects Found
    Total Number of Testcases Executed
  Formula :
    Error Discover Rate = (Total Number of Defects Found
  /Total Number of Testcases Executed) * 100

## Slide 32: Retrospective Meetings – KPI Metrics
confidential and for internal use only
Defect Leakage to UAT
  This metric gives a very good indication of the review / testing process within a testing environment. It determines the % of defect leaked to the UAT Environment
  Input Parameters :
    Total Number of Valid Defects found by testing team
    Total Number of valid defects found by UAT
  Formula :
  Over all Valid Defect = Total Number of Valid Defect Found by testing team + Total number of Valid Defect found by UAT
  Defect Leakage = (Total Number of Valid Defects Found by UAT / Overall Valid Defect) * 100

## Slide 33: Retrospective Meetings – KPI Metrics
confidential and for internal use only
Defect Leakage to Customer
  This metric gives a very good indication of the review / testing process witin testing environment. It determines the % of defect leaked to the Production Environment
  Input Parameters :
    Total Number of Valid Defects found by testing & UAT team
    Total Number of valid defects found by Customer
  Formula :
  Over all Valid Defect = Total Number of Valid Defect Found by testing team + Total number of Valid Defect found by UAT/Customer + Total number of Valid defect found by Customer
  Defect Leakage = (Total Number of Valid Defects Found by Customer / Overall Valid Defect) * 100

## Slide 34: Retrospective Meetings – Metrics Dashboard
confidential and for internal use only

## Slide 35: Root Cause Analysis
confidential and for internal use only
Chart: Root Cause Analysis
| Duplicate | Environment | Functional Miss | Invalid | Missed | Not in Scope | Not Reproduciable | Regression Miss | Requirement - Miss | Scenario Miss
S1 - Blocker | 1 | 7 | 8 | 8 | 1 | 9 | 4 | 15 | 10 | 2
S2 - Critical | 7 | 2 | 4 | 1 | 2 | 7 | 1 | 1
S3 - Major | 3 | 4 | 2 | 10 | 1 | 8 | 2 | 3
S4 - Minor | 1 | 2 | 1 | 1

## Slide 36: Audit Checklist
confidential and for internal use only

## Slide 37: Thank You
Product Development Team
T: 647 460 0693